| Hangarvej B 2 DK-4000 Roskilde Danmark CVR:49667728. Ph. Office: +45 46 19 11 00; Fax:+45 46 19 11 15. Flyservice@aircat.dk. | Projection List OY-CDL | Actions. Ove - Overhaul; Rep - Replacement. Cal - Calibration. Cle - Cleaning. Ins - Inspection. |
| --- | --- | --- |

| Created from the following values |  |  |
| --- | --- | --- |
| Aircraft Time. Date; maj 5,2027. TTAF; 12 447.5. | Custom Cycle. Name; Total. Flight Segment; 0.0. Landings; 49 602.0. Lifts; 0.0. | Meter data. Name; Time; Cycle. |

| Components |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Reg. | Components/Action | Serial No. | Limit | Perf. | TTSC | TTSN | Due | Remaining |
| OY-CDL | Engine Air regulation in power plant / Rep |  | 120.00M | 9439.00H aug 16, 2016 | 3008.50H 128.63M |  | aug 16, 2026 | -8.63M |
| OY-CDL | Engine mount vibration isolator / Rep Tolerance ±0% << Not Installed >> |  | 2400.00H 172.00M |  |  |  | apr 15, 2026 | -12.67M |
| OY-CDL | Engine mount vibration isolator / Rep << Not Installed >> |  | 2400.00H 172.00M |  |  |  | sep 22, 2016 | -127.43M |
| OY-CDL | Flexible Hoses in engine compartment, Oil & Fuel / Rep Tolerance ±0% |  | 120.00M | 9439.00H aug 16, 2016 | 3008.50H 128.63M |  | aug 16, 2026 | -8.63M |
| OY-CDL | Fuel selector filter / Rep Tolerance ±10% |  | 300.00H | 11716.90H apr 9, 2025 | 730.60H 24.87M |  | 12016.90H | -430.60H |
| OY-CDL | Induction Air Filter / Rep Tolerance ±0% |  | 100.00H 12.00M | 11853.50H okt 28, 2025 | 594.00H 18.23M |  | 11953.50H okt 28, 2026 | -494.00H -6.23M |
| OY-CDL | Instr. CO detector (Cockpit) / Rep |  | 12.00M | 11853.50H okt 17, 2025 | 594.00H 18.60M |  | okt 17, 2026 | -6.60M |
| OY-CDL | Instrument filter (Cockpit) / Rep Tolerance ±10% |  | 500.00H 12.00M | 11853.50H okt 28, 2025 | 594.00H 18.23M |  | 12353.50H okt 28, 2026 | -94.00H -6.23M |
| OY-CDL | Magneto (R/H) / Ove Tolerance ±0% | 12020707 | 2000.00H | 11367.20H okt 10, 2023 | 2022.90H 116.96M | 2022.90H | 12424.60H | -22.90H |
| OY-CDL | Spark plugs / Rep |  | 400.00H 0.00M | 11764.20H maj 27, 2025 0.0C | 683.30H 23.27M 0.0C |  | 12164.20H | -283.30H |
| OY-CDL | Vacuum relief filter / Rep Tolerance ±0% |  | 100.00H 12.00M | 11853.50H okt 28, 2025 | 594.00H 18.23M |  | 11953.50H okt 28, 2026 | -494.00H -6.23M |

| Tasks |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Reg. | Task # | Task | ATA Code | Action | Limit | Perf. | TTSC | Due | Rem. |
| OY-CDL Tolerance ±0% | 15 Master | Annuel check of ELT | 2500 | Ins | 12.00M | 11853.50H okt 28, 2025 | 594.00H 18.23M | okt 28, 2026 | -6.23M |
| OY-CDL | 18 Master | Avionics check | 3400 | Cal | 12.00M | 11853.50H okt 28, 2025 | 594.00H 18.23M | okt 28, 2026 | -6.23M |
| OY-CDL Tolerance ±0% | 12 Master | Check of emergency equipment FIRST AID KIT, Extinguishers, Life Jacket | 2500 | Ins | 12.00M | 11853.50H okt 24, 2025 | 594.00H 18.37M | okt 24, 2026 | -6.37M |
| OY-CDL Tolerance ±10% | 11 Master | Cleaning of filter in fuel selector | 2820 | Cle | 100.00H | 11853.50H okt 28, 2025 | 594.00H 18.23M | 11953.50H | -494.00H |
| OY-CDL | 20 Master | Inspection of the GPS antenna | 3400 | Ins | 12.00M | 11853.50H okt 28, 2025 | 594.00H 18.23M | okt 28, 2026 | -6.23M |
| OY-CDL Tolerance ±0% | 03 Master | LH magneto - 500 hrs insp. on component: Magneto (L/H) Make:SLICK/CHAMPION Model: Part Number:4373 Serial Number:15030846 Tracking #:14868 | 7100 | Ins | 500.00H | 11853.50H okt 28, 2025 | 594.00H 18.23M | 12353.50H | -94.00H |
| OY-CDL Tolerance ±10% | 06 Master | Perform visual inspection of flap actuator, support and attach fittings | 2750 | Ins | 500.00H | 11619.10H okt 22, 2024 | 828.40H 30.43M | 12119.10H | -328.40H |
| OY-CDL Tolerance ±0% | 08 Master | Perform visual inspection of wing structure for corrosion | 5700 | Ins | 2000.00H 36.00M | 11367.20H okt 10, 2023 | 1080.30H 42.83M | 13367.20H okt 10, 2026 | 919.70H -6.83M |
| OY-CDL Tolerance ±0% | 14 Master | Pitot static Test, Static pressure system, ref. FAR 91.411 | 3400 | Ins | 24.00M | 11619.10H okt 22, 2024 | 828.40H 30.43M | okt 22, 2026 | -6.43M |
| OY-CDL | 17 Master | Propeller balanced | 6100 | Cal | 12.00M | 11853.50H okt 28, 2025 | 594.00H 18.23M | okt 28, 2026 | -6.23M |
| OY-CDL Tolerance ±0% | 05 Master | RH magneto - 500 hrs insp. on component: Magneto (R/H) Make:Slick/Champion Model: Part Number:4370 Serial Number:12020707 Tracking #:3877 | 7100 | Ins | 500.00H | 11853.50H okt 28, 2025 | 594.00H 18.23M | 12353.50H | -94.00H |
| OY-CDL | 19 Master | Spinner, Propeller, Inspection iaw. Duc Helices Propellers manual for TB | 6100 | Ins | 100.00H 12.00M | 11853.50H okt 28, 2025 | 594.00H 18.23M | 11953.50H okt 28, 2026 | -494.00H -6.23M |
| OY-CDL Tolerance ±0% | 22 Master | Vacuum pump vane wear inspection. | 3700 | Ins | 100.00H 12.00M | 11853.50H okt 28, 2025 | 594.00H 18.23M | 11953.50H okt 28, 2026 | -494.00H -6.23M |
| OY-CDL Tolerance ±0% | 23 Master | Valve Inspection - Remove rocker box covers and check for freedom of valve rockers ref. to Special Service Publication No. SSP1776. | 7200 | Ins | 400.00H | 11853.50H okt 28, 2025 | 594.00H 18.23M | 12253.50H | -194.00H |

| AD's |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Reg. | AD No. | Description | Type | Perf. | TTSC | Due | Rem. |
| OY-CDL | AD 2025-0160 | Lower Rudder Hinge Fitting Inspection IAW SB 10-114-55. | Recur | 11853.50H okt 28, 2025 | 594.00H 18.23M | okt 28, 2026 | -6.23M |
| OY-CDL | SB 10-044 rev 1 | Safety belts - old AD ref: french CDN 89-097 rev 1. | Recur | 11853.50H okt 28, 2025 | 594.00H 18.23M | okt 28, 2026 | -6.23M |
| OY-CDL | SB 10-058R1 | Cabin access doors hooks. | Recur | 9439.00H aug 16, 2016 | 3008.50H 128.63M | 11953.50H okt 28, 2026 | -494.00H -6.23M |
| OY-CDL | SB 10-142 | Pilot + Co Pilot seat back insp. | Recur | 11907.27H apr 7, 2026 | 540.23H 12.93M | 11957.27H apr 7, 2027 | -490.23H -0.93M |
| OY-CDL | SIB 2011-15R3 | Mode S and Mode C Transponder Systems: Ground Testing. | Recur | 11619.10H okt 22, 2024 | 828.40H 30.43M | okt 22, 2026 | -6.43M |

| Inspections |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Reg. | Name | Limit | Perf. | TTSC | Due | Rem. |
| OY-CDL | Insurance Certificate | 12.00M | 11872.40H dec 18, 2025 | 575.10H 16.57M | dec 31, 2026 | -4.13M |
| OY-CDL | Annual inspection (AI) TB9 AMM (P / N Z00. 18010309E0R19) Tolerance ±16% | 12.00M | 11853.50H okt 28, 2025 | 594.00H 18.23M | okt 28, 2026 | -6.23M |
| OY-CDL | ARC review extension | 12.00M | 11869.00H nov 19, 2025 | 578.50H 17.53M | nov 19, 2026 | -5.53M |
| OY-CDL | AMP review | 12.00M | 11869.00H nov 19, 2025 | 578.50H 17.53M | nov 19, 2026 | -5.53M |
| OY-CDL | 50 Hrs Inspection TB9 AMM (P / N Z00. 18010309E0R19) Tolerance ±10% | 50.00H 6.00M | 11907.27H apr 7, 2026 | 540.23H 12.93M | 11957.27H okt 7, 2026 | -490.23H -6.93M |
| OY-CDL | 50 hrs inspection add tasks for CAT practice Tolerance ±10% | 50.00H | 11907.27H apr 7, 2026 | 540.23H 12.93M | 11957.27H | -490.23H |
| OY-CDL | Check for new dent and note it on the "Bulekort" | 100.00H | 11853.50H okt 28, 2025 | 594.00H 18.23M | 11953.50H | -494.00H |
| OY-CDL | Cylinder pressure test Tolerance ±0% | 100.00H | 11853.50H okt 28, 2025 | 594.00H 18.23M | 11953.50H | -494.00H |
| OY-CDL | 100 Hrs Inspection TB9 AMM (P / N Z00. 18010309E0R19) Tolerance ±10% | 100.00H | 11853.50H okt 28, 2025 | 594.00H 18.23M | 11953.50H | -494.00H |

| Defects |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Type | REG | # | ATA | Description | Correction | Date | Due Date | TTAF |
| Pilots Reported | OY-CDL |  |  | Fuel pump ON light inoperative. Pump functioning normally. Light confirmed working during annunciator test. |  | apr 30, 2026 |  | 11941.00 |

Forecast Cost

Component list. REG; Component/Action; Occ.(Max); Part; Labour; Misc; Total. OY-CDL; Engine Air regulation in power plant / Rep; 1.1; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; Engine mount vibration isolator / Rep; 5.2; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; Engine mount vibration isolator / Rep; 5.2; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; Flexible Hoses in engine compartment, Oil & Fuel / Rep; 1.1; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; Fuel selector filter / Rep; 2.4; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; Induction Air Filter / Rep; 5.9; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; Instr. CO detector (Cockpit) / Rep; 1.6; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; Instrument filter (Cockpit) / Rep; 1.5; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; Magneto (R/H) / Ove; 1.0; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; Spark plugs / Rep; 1.7; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; Vacuum relief filter / Rep; 5.9; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; Total; 0.00$; 0.00$; 0.00$; 0.00$. Tasks List. REG; Task; Occ.(Max); Part; Labour; Misc; Total. OY-CDL; Annuel check of ELT; 1.5; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; Avionics check; 1.5; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; Check of emergency equipment FIRST AID KIT, Extinguishers, Life Jacket; 1.5; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; Cleaning of filter in fuel selector; 5.9; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; Inspection of the GPS antenna; 1.5; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; LH magneto - 500 hrs insp.; 1.2; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; Perform visual inspection of flap actuator, support and attach fittings; 1.7; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; Perform visual inspection of wing structure for corrosion; 1.2; 0.00$; 9.00$; 0.00$; 9.00$. OY-CDL; Pitot static Test, Static pressure system, ref. FAR 91.411; 1.3; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; Propeller balanced; 1.5; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; RH magneto - 500 hrs insp.; 1.2; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; Spinner, Propeller, Inspection iaw. Duc Helices Propellers manual for TB; 5.9; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; Vacuum pump vane wear inspection.; 5.9; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; Valve Inspection - Remove rocker box covers and check for freedom of valve rockers ref. to Special Service Publication No. SSP1776.; 1.5; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; Total; 0.00$; 9.00$; 0.00$; 9.00$. AD's List. REG; AD's; Occ.(Max); Part; Labour; Misc; Total. OY-CDL; AD 2025-0160; 1.5; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; SB 10-044 rev 1; 1.5; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; SB 10-058R1; 30.1; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; SB 10-142; 10.8; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; SIB 2011-15R3; 1.3; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; Total; 0.00$; 0.00$; 0.00$; 0.00$. Inspection List. REG; Inspection; Occ.(Max); Part; Labour; Misc; Total. OY-CDL; Insurance Certificate; 1.4; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; Annual inspection (AI) TB9 AMM (P / N Z00. 18010309E0R19); 1.5; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; ARC review extension; 1.5; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; AMP review; 1.5; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; 50 Hrs Inspection TB9 AMM (P / N Z00. 18010309E0R19); 10.8; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; 50 hrs inspection add tasks for CAT practice; 10.8; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; Check for new dent and note it on the "Bulekort"; 5.9; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; Cylinder pressure test; 5.9; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; 100 Hrs Inspection TB9 AMM (P / N Z00. 18010309E0R19); 5.9; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDL; Total; 0.00$; 0.00$; 0.00$; 0.00$. Total. REG; Part; Labour; Misc; Total. OY-CDL; Total; 0.00$; 9.00$; 0.00$; 9.00$.

| This report has been prepared by: |  |  |
| --- | --- | --- |
| Signature | Authorization Number | Date |
| © Aircraft Maintenance Systems RD inc |  |  |