| Hangarvej B 2 DK-4000 Roskilde Danmark CVR:49667728. Ph. Office: +45 46 19 11 00; Fax:+45 46 19 11 15. Flyservice@aircat.dk. | Projection List OY-CDP | Actions. Cle - Cleaning; Ove - Overhaul. Rep - Replacement. Cal - Calibration; Cle - Cleaning. Ins - Inspection. |
| --- | --- | --- |

| Created from the following values |  |  |
| --- | --- | --- |
| Aircraft Time. Date; maj 5,2027. TTAF; 6 963.6. | Custom Cycle. Name; Total. Flight Segment; 0.0. Landings; 24 568.0. Lifts; 0.0. | Meter data. Name; Time; Cycle. |

| Components |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Reg. | Components/Action | Serial No. | Limit | Perf. | TTSC | TTSN | Due | Remaining |
| OY-CDP | Engine / Ove Tolerance ±0% | L-18890-39A | 2400.00H 172.00M | 4795.00H sep 5, 2018 | 2609.60H 124.47M | 4566.05H 203.94M | 6754.00H apr 20, 2031 | -209.60H 47.50M |
| OY-CDP | Engine mount vibration isolator / Rep << Not Installed >> |  | 2400.00H 172.00M |  |  |  | sep 22, 2016 | -127.43M |
| OY-CDP | Fuel pump / Rep Tolerance ±0% | 0AUJ11 | 2400.00H 172.00M | 4795.00H sep 13, 2018 | 2609.60H 124.46M | 2609.60H 124.46M | 6754.00H apr 21, 2031 | -209.60H 47.53M |
| OY-CDP | Fuel selector filter / Rep Tolerance ±10% |  | 300.00H | 6269.90H feb 20, 2025 | 693.70H 26.50M |  | 6569.90H | -393.70H |
| OY-CDP | Induction Air Filter / Rep Tolerance ±0% |  | 100.00H 12.00M | 6437.40H mar 25, 2026 | 526.20H 13.33M |  | 6537.40H jul 31, 2028 | -426.20H 14.87M |
| OY-CDP | Instr. CO detector (Cockpit) / Rep |  | 12.00M | 6463.41H maj 5, 2026 | 500.19H 12.00M |  | maj 5, 2027 | 0.00M |
| OY-CDP | Instrument filter (Cockpit) / Rep Tolerance ±10% |  | 500.00H 12.00M | 6437.40H mar 25, 2026 | 526.20H 13.33M |  | 6937.40H mar 25, 2027 | -26.20H -1.33M |
| OY-CDP | Portable fire extinguisher (Cockpit) / Rep | Y-214396 | 120.00M | 4330.00H feb 16, 2017 | 2633.60H 122.63M |  | feb 16, 2027 | -2.63M |
| OY-CDP | Radiator Oil / Cle |  | 2400.00H 172.00M | 4795.00H sep 5, 2018 | 2609.60H 124.71M |  | 6754.00H apr 13, 2031 | -209.60H 47.27M |
| OY-CDP | Spark plugs / Rep |  | 400.00H 0.00M | 6177.90H aug 8, 2024 | 785.70H 32.90M |  | 6577.90H | -385.70H |
| OY-CDP | Vacuum inline filter / Rep Tolerance ±0% |  | 500.00H 12.00M | 6315.30H maj 13, 2025 | 648.30H 23.73M |  | 6815.30H jun 5, 2026 | -148.30H -11.00M |
| OY-CDP | Vacuum relief filter / Rep Tolerance ±0% |  | 100.00H 12.00M | 6437.40H mar 25, 2026 | 526.20H 13.33M |  | 6537.40H mar 25, 2027 | -426.20H -1.33M |

| Tasks |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Reg. | Task # | Task | ATA Code | Action | Limit | Perf. | TTSC | Due | Rem. |
| OY-CDP Tolerance ±0% | 15 Master | Annuel check of ELT | 2500 | Ins | 12.00M | 6437.40H mar 25, 2026 | 526.20H 13.33M | mar 25, 2027 | -1.33M |
| OY-CDP | 18 Master | Avionics check | 3400 | Cal | 12.00M | 6437.40H mar 25, 2026 | 526.20H 13.33M | mar 25, 2027 | -1.33M |
| OY-CDP Tolerance ±0% | 12 Master | Check of emergency equipment FIRST AID KIT, Extinguishers, Life Jacket | 2500 | Ins | 12.00M | 6437.40H mar 25, 2026 | 526.20H 13.33M | mar 25, 2027 | -1.33M |
| OY-CDP Tolerance ±10% | 11 Master | Cleaning of filter in fuel selector | 2820 | Cle | 100.00H | 6437.40H mar 25, 2026 | 526.20H 13.33M | 6537.40H | -426.20H |
| OY-CDP Tolerance ±0% | 21 Master | Compass compensation - refer to 34--23--00 | 3400 | Cal | 36.00M | 6073.10H apr 8, 2024 | 890.50H 36.90M | apr 8, 2027 | -0.90M |
| OY-CDP | 20 Master | Inspection of the GPS antenna | 3400 | Ins | 12.00M | 6437.40H mar 25, 2026 | 526.20H 13.33M | mar 25, 2027 | -1.33M |
| OY-CDP Tolerance ±0% | 03 Master | LH magneto - 500 hrs insp. on component: Magneto (L/H) Make:SLICK/CHAMPION Part Number:4373 Serial Number:17050647 Tracking #:11779 | 7100 | Ins | 500.00H | 6073.10H apr 8, 2024 | 890.50H 36.90M | 6573.10H | -390.50H |
| OY-CDP Tolerance ±10% | 06 Master | Perform visual inspection of flap actuator, support and attach fittings | 2750 | Ins | 500.00H | 6269.90H feb 20, 2025 | 693.70H 26.50M | 6769.90H | -193.70H |
| OY-CDP Tolerance ±5% | 07 Master | Perform visual inspection of flap linkage | 2750 | Ins | 1000.00H | 5788.00H apr 13, 2023 | 1175.60H 48.73M | 6788.00H | -175.60H |
| OY-CDP | 17 Master | Propeller balanced | 6100 | Cal | 12.00M | 6401.50H okt 29, 2025 | 562.10H 18.20M | okt 29, 2026 | -6.20M |
| OY-CDP Tolerance ±0% | 05 Master | RH magneto - 500 hrs insp. on component: Magneto (R/H) Make:Slick/Champion Part Number:4370 Serial Number:13100327 Tracking #:7056 | 7100 | Ins | 500.00H | 6226.10H nov 5, 2024 | 737.50H 30.00M | 6726.10H | -237.50H |
| OY-CDP | 19 Master | Spinner, Propeller, Inspection iaw. Duc Helices Propellers manual for TB | 6100 | Ins | 100.00H 12.00M | 6437.40H mar 25, 2026 | 526.20H 13.33M | 6537.40H mar 31, 2027 | -426.20H -1.13M |
| OY-CDP Tolerance ±0% | 22 Master | Vacuum pump vane wear inspection. | 3700 | Ins | 100.00H 12.00M | 6437.40H mar 25, 2026 | 526.20H 13.33M | 6537.40H mar 25, 2027 | -426.20H -1.33M |
| OY-CDP Tolerance ±0% | 23 Master | Valve Inspection - Remove rocker box covers and check for freedom of valve rockers ref. to Special Service Publication No. SSP1776. | 7200 | Ins | 400.00H | 6226.10H nov 5, 2024 | 737.50H 30.00M | 6626.10H | -337.50H |

| AD's |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Reg. | AD No. | Description | Type | Perf. | TTSC | Due | Rem. |
| OY-CDP | LYC SB 366 C Engine | Carburator Throttle Body Screw Inspection . Carburetor BL73808 | Recur | 6437.40H mar 25, 2026 | 526.20H 13.33M | 6487.40H | -476.20H |
| OY-CDP | SB 10-044 rev 1 | Safety belts - old AD ref: french CDN 89-097 rev 1. | Recur | 6437.40H mar 25, 2026 | 526.20H 13.33M | mar 25, 2027 | -1.33M |
| OY-CDP | SB 10-058 R2 | Cabin access doors hooks. | Recur | 6437.40H mar 25, 2026 | 526.20H 13.33M | 6537.40H mar 25, 2027 | -426.20H -1.33M |
| OY-CDP | SB 10-114 AIRFRAME GROUP | Rudder Bearing (former AD ref: french AD 2001-002). | Recur | 6437.40H mar 25, 2026 | 526.20H 13.33M | mar 25, 2027 | -1.33M |
| OY-CDP | SB 10-142 | Pilot + Co Pilot seat back insp. | Recur | 6463.41H maj 5, 2026 | 500.19H 12.00M | 6513.41H maj 5, 2027 | -450.19H 0.00M |
| OY-CDP | SB 630 (Lyc.) | Connecting Rod Bushing Inspection After Cylinder Removal. | Once |  |  | 6754.00H sep 5, 2030 | -209.60H 40.00M |

| Inspections |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Reg. | Name | Limit | Perf. | TTSC | Due | Rem. |
| OY-CDP | Insurance Certificate | 12.00M | 6416.60H dec 11, 2025 | 547.00H 16.80M | dec 31, 2026 | -4.13M |
| OY-CDP | Annual inspection (AI) TB9 AMM (P / N Z00. 18010309E0R19) Tolerance ±16% | 12.00M | 6437.40H mar 25, 2026 | 526.20H 13.33M | mar 25, 2027 | -1.33M |
| OY-CDP | ARC review extension | 12.00M | 6401.00H nov 3, 2025 | 562.60H 18.07M | nov 3, 2026 | -6.07M |
| OY-CDP | AMP review | 12.00M | 6401.00H nov 3, 2025 | 562.60H 18.07M | nov 3, 2026 | -6.07M |
| OY-CDP | 50 Hrs Inspection TB9 AMM (P / N Z00. 18010309E0R19) Tolerance ±10% | 50.00H 6.00M | 6437.40H mar 25, 2026 | 526.20H 13.33M | 6487.40H sep 25, 2026 | -476.20H -7.33M |
| OY-CDP | 50 hrs inspection add tasks for CAT practice Tolerance ±10% | 50.00H | 6437.40H mar 25, 2026 | 526.20H 13.33M | 6487.40H | -476.20H |
| OY-CDP | Check for new dent and note it on the "Bulekort" | 100.00H | 6437.40H mar 25, 2026 | 526.20H 13.33M | 6537.40H | -426.20H |
| OY-CDP | Cylinder pressure test Tolerance ±0% | 100.00H | 6437.40H mar 25, 2026 | 526.20H 13.33M | 6537.40H | -426.20H |
| OY-CDP | 100 Hrs Inspection TB9 AMM (P / N Z00. 18010309E0R19) Tolerance ±10% | 100.00H | 6437.40H mar 25, 2026 | 526.20H 13.33M | 6537.40H | -426.20H |

Forecast Cost

Component list. REG; Component/Action; Occ.(Max); Part; Labour; Misc; Total. OY-CDP; Engine / Ove; 1.0; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; Engine mount vibration isolator / Rep; 2.9; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; Fuel pump / Rep; 1.0; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; Fuel selector filter / Rep; 2.3; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; Induction Air Filter / Rep; 5.3; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; Instr. CO detector (Cockpit) / Rep; 1.0; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; Instrument filter (Cockpit) / Rep; 1.1; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; Portable fire extinguisher (Cockpit) / Rep; 1.0; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; Radiator Oil / Cle; 1.0; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; Spark plugs / Rep; 2.0; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; Vacuum inline filter / Rep; 2.0; 72.00$; 369.00$; 0.00$; 441.00$. OY-CDP; Vacuum relief filter / Rep; 5.3; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; Total; 72.00$; 369.00$; 0.00$; 441.00$. Tasks List. REG; Task; Occ.(Max); Part; Labour; Misc; Total. OY-CDP; Annuel check of ELT; 1.1; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; Avionics check; 1.1; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; Check of emergency equipment FIRST AID KIT, Extinguishers, Life Jacket; 1.1; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; Cleaning of filter in fuel selector; 5.3; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; Compass compensation - refer to 34--23--00; 1.0; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; Inspection of the GPS antenna; 1.1; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; LH magneto - 500 hrs insp.; 1.8; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; Perform visual inspection of flap actuator, support and attach fittings; 1.4; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; Perform visual inspection of flap linkage; 1.2; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; Propeller balanced; 1.5; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; RH magneto - 500 hrs insp.; 1.5; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; Spinner, Propeller, Inspection iaw. Duc Helices Propellers manual for TB; 5.3; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; Vacuum pump vane wear inspection.; 5.3; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; Valve Inspection - Remove rocker box covers and check for freedom of valve rockers ref. to Special Service Publication No. SSP1776.; 1.8; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; Total; 0.00$; 0.00$; 0.00$; 0.00$. AD's List. REG; AD's; Occ.(Max); Part; Labour; Misc; Total. OY-CDP; LYC SB 366 C; 10.5; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; SB 10-044 rev 1; 1.1; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; SB 10-058 R2; 5.3; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; SB 10-114; 1.1; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; SB 10-142; 10.0; 0.00$; 40.00$; 0.00$; 40.00$. OY-CDP; SB 630 (Lyc.); 1.0; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; Total; 0.00$; 40.00$; 0.00$; 40.00$. Inspection List. REG; Inspection; Occ.(Max); Part; Labour; Misc; Total. OY-CDP; Insurance Certificate; 1.4; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; Annual inspection (AI) TB9 AMM (P / N Z00. 18010309E0R19); 1.1; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; ARC review extension; 1.5; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; AMP review; 1.5; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; 50 Hrs Inspection TB9 AMM (P / N Z00. 18010309E0R19); 10.5; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; 50 hrs inspection add tasks for CAT practice; 10.5; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; Check for new dent and note it on the "Bulekort"; 5.3; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; Cylinder pressure test; 5.3; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; 100 Hrs Inspection TB9 AMM (P / N Z00. 18010309E0R19); 5.3; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDP; Total; 0.00$; 0.00$; 0.00$; 0.00$. Total. REG; Part; Labour; Misc; Total. OY-CDP; Total; 72.00$; 409.00$; 0.00$; 481.00$.

| This report has been prepared by: |  |  |
| --- | --- | --- |
| Signature | Authorization Number | Date |
| © Aircraft Maintenance Systems RD inc |  |  |