| Hangarvej B 2 DK-4000 Roskilde Danmark CVR:49667728. Ph. Office: +45 46 19 11 00; Fax:+45 46 19 11 15. Flyservice@aircat.dk. | Projection List OY-CDT | Actions. Ove - Overhaul; Rep - Replacement. Cal - Calibration. Cle - Cleaning. Ins - Inspection; Ser - Servicing. |
| --- | --- | --- |

| Created from the following values |  |  |
| --- | --- | --- |
| Aircraft Time. Date; maj 5,2027. TTAF; 4 365.3. | Custom Cycle. Name; Total. Flight Segment; 0.0. Landings; 11 341.0. Lifts; 0.0. | Meter data. Name; Time; Cycle. |

| Components |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Reg. | Components/Action | Serial No. | Limit | Perf. | TTSC | TTSN | Due | Remaining |
| OY-CDT | CO Detector / Rep |  | 12.00M | 3841.70H feb 18, 2026 | 523.64H 14.57M |  | apr 1, 2027 | -1.13M |
| OY-CDT | FIRST AID KIT NIVEAU 3 (AOC) / Rep | FH3-000000145 |  | 3656.80H feb 6, 2025 | 708.54H 26.97M |  | aug 31, 2026 | -8.13M |
| OY-CDT | Fuel selector filter / Rep Tolerance ±10% |  | 300.00H 12.00M | 3841.70H feb 18, 2026 | 523.64H 14.57M |  | 4141.70H feb 18, 2027 | -223.64H -2.57M |
| OY-CDT | Induction Air Filter / Rep |  | 12.00M | 3841.70H feb 18, 2026 | 523.64H 14.57M |  | feb 18, 2027 | -2.57M |
| OY-CDT | Instrument Air filter / Rep Tolerance ±10% |  | 500.00H 12.00M | 3841.70H feb 18, 2026 | 523.64H 14.57M |  | 4341.70H feb 18, 2027 | -23.64H -2.57M |
| OY-CDT | Mainfold pressure line filter / Rep |  | 500.00H 12.00M | 3841.70H feb 18, 2026 | 523.64H 14.57M |  | 4341.70H feb 18, 2027 | -23.64H -2.57M |
| OY-CDT | NLG compensating actuator (#1) / Rep Tolerance ±0% |  | 12.00M | 3841.70H feb 18, 2026 | 523.64H 14.57M |  | feb 18, 2027 | -2.57M |
| OY-CDT | NLG compensating actuator (#2) / Rep Tolerance ±0% |  | 12.00M | 3841.70H feb 18, 2026 | 523.64H 14.57M |  | feb 18, 2027 | -2.57M |
| OY-CDT | Prop Governor / Ove Tolerance ±0% | 2247805E | 2000.00H 144.00M | 2237.10H mar 16, 2016 | 2128.24H 133.63M | 2816.54H 201.03M | 4237.10H mar 16, 2028 | -128.24H 10.37M |
| OY-CDT | Sparkplugs / Rep |  | 400.00H | 3656.80H feb 6, 2025 | 708.54H 26.97M |  | 4056.80H | -308.54H |
| OY-CDT | Vacuum inline filter / Rep |  | 100.00H | 3841.70H feb 18, 2026 | 523.64H 14.57M |  | 3941.70H | -423.64H |
| OY-CDT | Vacuum relief filter / Rep |  | 100.00H | 3841.70H feb 18, 2026 | 523.64H 14.57M |  | 3941.70H | -423.64H |

| Tasks |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Reg. | Task # | Task | ATA Code | Action | Limit | Perf. | TTSC | Due | Rem. |
| OY-CDT | 19 Master | Annuel check of ELT | 2500 | Ins | 12.00M | 3841.70H feb 18, 2026 | 523.64H 14.57M | feb 18, 2027 | -2.57M |
| OY-CDT | 39 Master | Antenna GA-35, Garmin Manual no. 190-00673-01 Rev F, section 2.5 Visual inspection on the antenna and its mounting. | 3400 | Ins | 12.00M | 3841.70H feb 18, 2026 | 523.64H 14.57M | feb 18, 2027 | -2.57M |
| OY-CDT | 22 Master | Avionics check | 3400 | Cal | 12.00M | 3841.70H feb 18, 2026 | 523.64H 14.57M | feb 18, 2027 | -2.57M |
| OY-CDT | 27 Master | Brake hydraulic fluid | 3240 | Ser | 36.00M | 3562.70H feb 23, 2024 | 802.64H 38.40M | feb 23, 2027 | -2.40M |
| OY-CDT Tolerance ±0% | 18 Master | Check of emergency equipment FIRST AID KIT, Extinguishers, Life Jacket | 2500 | Ins | 12.00M | 3841.70H feb 5, 2026 | 523.64H 15.00M | feb 5, 2027 | -3.00M |
| OY-CDT | 17 Master | Cleaning of Fuel Selector Filter iaw. AMM 28-20-02 | 2820 | Cle | 100.00H | 3841.70H feb 18, 2026 | 523.64H 14.57M | 3941.70H | -423.64H |
| OY-CDT Tolerance ±0% | 02 Master | Dual magneto 500 hrs insp. | 7400 | Ins | 500.00H | 3827.60H nov 3, 2025 | 537.74H 18.07M | 4001.90H | -363.44H |
| OY-CDT | 33 Master | Engine - Valve Inspection - Remove rocker box covers and check for freedom | 7100 | Ins | 400.00H | 3753.10H aug 13, 2025 | 612.24H 20.73M | 4153.10H | -212.24H |
| OY-CDT | 31 Master | Engine mount perform a fluorescent penetrant inspection when the engine is remove. | 7120 | Ins | 2000.00H 144.00M | 2237.10H mar 16, 2016 | 2128.24H 133.63M | 4237.10H mar 16, 2028 | -128.24H 10.37M |
| OY-CDT Tolerance ±0% | 03 Master | Perform Vacuum pump vane wear inspection. on component: Vacuum pump Make:Rapco Model:Wear insp port. Part Number:RAP215CC Serial Number:A77907 Tracking #:20406 | 3700 | Ins | 100.00H | 3841.70H feb 18, 2026 | 523.64H 14.57M | 3941.70H | -423.64H |
| OY-CDT | 16 Master | Pitot/static system 2 year check performed iaw. FAA 91.411 Part 43 App. E and in connection with EASA SIB 2011-15 last rev. | 3400 | Cal | 24.00M | 3656.80H feb 6, 2025 | 708.54H 26.97M | feb 6, 2027 | -2.97M |
| OY-CDT | 21 Master | Propeller dynamic balancing | 6100 | Cal | 12.00M | 3847.50H mar 3, 2026 | 517.84H 14.07M | mar 31, 2027 | -1.13M |
| OY-CDT Tolerance ±0% | 10 Master | Visually inspect flap actuator. | 2700 | Ins | 500.00H | 3841.70H feb 18, 2026 | 523.64H 14.57M | 4341.70H | -23.64H |
| OY-CDT Tolerance ±0% | 12 Master | Visually inspect flight control supports at frame C0. | 5300 | Ins | 500.00H | 3841.70H feb 18, 2026 | 523.64H 14.57M | 4341.70H | -23.64H |
| OY-CDT Tolerance ±0% | 11 Master | Visually inspect landing gear hyd sys tubes for leaks and wear. | 3200 | ins | 500.00H | 3841.70H feb 18, 2026 | 523.64H 14.57M | 4341.70H | -23.64H |

| AD's |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Reg. | AD No. | Description | Type | Perf. | TTSC | Due | Rem. |
| OY-CDT | AD 2015-19-07 Engine | Lycoming Engines fuel injected reciprocating engine models. Engine L-27880-48A | Recur | 3841.70H feb 18, 2026 | 523.64H 14.57M | 3941.70H | -423.64H |
| OY-CDT | AD 2025-0160 | Lower Rudder Hinge Fitting insp IAW. SB 10-114-55. | Recur | 3841.70H feb 18, 2026 | 523.64H 14.57M | feb 18, 2027 | -2.57M |
| OY-CDT | CDN 89-097 (A) rev 1 | Safety belt. | Recur | 3841.70H feb 18, 2026 | 523.64H 14.57M | feb 18, 2027 | -2.57M |
| OY-CDT | EASA SIB 2011-15R2 | 24 mth Mode C & S Transponder verification. | Recur | 3656.80H feb 6, 2025 | 708.54H 26.97M | feb 6, 2027 | -2.97M |
| OY-CDT | LYC SB 388 c | Exhaust valve guide insp. Engine L-27880-48A | Recur | 3325.20H sep 9, 2022 | 1040.14H 55.87M | 4325.20H | -40.14H |
| OY-CDT | LYC SB 650 Engine | Intake Pipe and Flange Inspection. | Recur |  |  | 3891.70H feb 11, 2027 | -473.64H -2.80M |
| OY-CDT | SB 10-058-52 rev 2 | Cabin access door hooks. | Recur | 1392.00H mar 12, 2009 | 2973.34H 217.77M | 3936.00H aug 13, 2026 | -429.34H -8.73M |
| OY-CDT | SB 10-142-25 | Front seat backs. | Recur | 3841.70H feb 18, 2026 | 523.64H 14.57M | 3891.70H | -473.64H |
| OY-CDT | TCM SB 645 | Impulse coupling inspection. | Recur | 3827.60H nov 3, 2025 | 537.74H 18.07M | 4001.90H | -363.44H |

| Inspections |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Reg. | Name | Limit | Perf. | TTSC | Due | Rem. |
| OY-CDT | Insurance Certificate | 12.00M | 3838.60H dec 18, 2025 | 526.74H 16.57M | dec 31, 2026 | -4.13M |
| OY-CDT | Annual inspection | 12.00M | 3841.70H feb 18, 2026 | 523.64H 14.57M | feb 18, 2027 | -2.57M |
| OY-CDT | ARC renewal | 12.00M | 3849.60H mar 13, 2026 | 515.74H 13.73M | mar 13, 2027 | -1.73M |
| OY-CDT | AMP review | 12.00M | 3849.60H mar 13, 2026 | 515.74H 13.73M | mar 13, 2027 | -1.73M |
| OY-CDT | ARC full review | 36.00M | 3564.15H mar 14, 2024 | 801.19H 37.70M | mar 14, 2027 | -1.70M |
| OY-CDT | 50 Hrs Inspection add taks for CAT practice | 50.00H | 3841.70H feb 18, 2026 | 523.64H 14.57M | 3891.70H | -473.64H |
| OY-CDT | 50 Hrs insp Tolerance ±10% | 50.00H 4.00M | 3841.70H feb 18, 2026 | 523.64H 14.57M | 3891.70H jun 18, 2026 | -473.64H -10.57M |
| OY-CDT | Cylinder pressure test Tolerance ±10% | 100.00H 12.00M | 3841.70H feb 18, 2026 | 523.64H 14.57M | 3941.70H feb 18, 2027 | -423.64H -2.57M |
| OY-CDT | Check for new dent and note it on the "Bulekort" Tolerance ±10% | 100.00H | 3841.70H feb 18, 2026 | 523.64H 14.57M | 3941.70H | -423.64H |
| OY-CDT | 100 Hrs insp Tolerance ±10% | 100.00H | 3841.70H feb 18, 2026 | 523.64H 14.57M | 3941.70H | -423.64H |

Forecast Cost

Component list. REG; Component/Action; Occ.(Max); Part; Labour; Misc; Total. OY-CDT; CO Detector / Rep; 1.2; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; FIRST AID KIT NIVEAU 3 (AOC) / Rep; 1.0; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; Fuel selector filter / Rep; 1.7; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; Induction Air Filter / Rep; 1.2; 0.00$; 0.60$; 0.00$; 0.60$. OY-CDT; Instrument Air filter / Rep; 1.2; 0.00$; 0.60$; 0.00$; 0.60$. OY-CDT; Mainfold pressure line filter / Rep; 1.2; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; NLG compensating actuator (#1) / Rep; 1.2; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; NLG compensating actuator (#2) / Rep; 1.2; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; Prop Governor / Ove; 1.1; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; Sparkplugs / Rep; 1.8; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; Vacuum inline filter / Rep; 5.2; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; Vacuum relief filter / Rep; 5.2; 0.00$; 2.60$; 0.00$; 2.60$. OY-CDT; Total; 0.00$; 3.80$; 0.00$; 3.80$. Tasks List. REG; Task; Occ.(Max); Part; Labour; Misc; Total. OY-CDT; Annuel check of ELT; 1.2; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; Antenna GA-35, Garmin Manual no. 190-00673-01 Rev F, section 2.5 Visual inspection on the antenna and its mounting.; 1.2; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; Avionics check; 1.2; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; Brake hydraulic fluid; 1.1; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; Check of emergency equipment FIRST AID KIT, Extinguishers, Life Jacket; 1.2; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; Cleaning of Fuel Selector Filter iaw. AMM 28-20-02; 5.2; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; Dual magneto 500 hrs insp.; 1.1; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; Engine - Valve Inspection - Remove rocker box covers and check for freedom; 1.5; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; Engine mount perform a fluorescent penetrant inspection when the engine is remove.; 1.1; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; Perform Vacuum pump vane wear inspection.; 5.2; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; Pitot/static system 2 year check performed iaw. FAA 91.411 Part 43 App. E and in connection with EASA SIB 2011-15 last rev.; 1.1; 0.00$; 1.10$; 0.00$; 1.10$. OY-CDT; Propeller dynamic balancing; 1.2; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; Visually inspect flap actuator.; 1.0; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; Visually inspect flight control supports at frame C0.; 1.0; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; Visually inspect landing gear hyd sys tubes for leaks and wear.; 1.0; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; Total; 0.00$; 1.10$; 0.00$; 1.10$. AD's List. REG; AD's; Occ.(Max); Part; Labour; Misc; Total. OY-CDT; AD 2015-19-07; 5.2; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; AD 2025-0160; 1.2; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; CDN 89-097 (A) rev 1; 1.2; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; EASA SIB 2011-15R2; 1.1; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; LYC SB 388 c; 1.0; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; LYC SB 650; 79.4; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; SB 10-058-52 rev 2; 29.7; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; SB 10-142-25; 10.5; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; TCM SB 645; 1.1; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; Total; 0.00$; 0.00$; 0.00$; 0.00$. Inspection List. REG; Inspection; Occ.(Max); Part; Labour; Misc; Total. OY-CDT; Insurance Certificate; 1.4; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; Annual inspection; 1.2; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; ARC renewal; 1.1; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; AMP review; 1.1; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; ARC full review; 1.0; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; 50 Hrs Inspection add taks for CAT practice; 10.5; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; 50 Hrs insp; 10.5; 0.00$; 63.00$; 0.00$; 63.00$. OY-CDT; Cylinder pressure test; 5.2; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; Check for new dent and note it on the "Bulekort"; 5.2; 0.00$; 0.00$; 0.00$; 0.00$. OY-CDT; 100 Hrs insp; 5.2; 0.00$; 52.00$; 0.00$; 52.00$. OY-CDT; Total; 0.00$; 115.00$; 0.00$; 115.00$. Total. REG; Part; Labour; Misc; Total. OY-CDT; Total; 0.00$; 119.90$; 0.00$; 119.90$.

| This report has been prepared by: |  |  |
| --- | --- | --- |
| Signature | Authorization Number | Date |
| © Aircraft Maintenance Systems RD inc |  |  |